## Slide 1: Winter Term Report #71
William Wodrich, Enrique Fernandez, Andrew Davis
Notes: This presentation will outline progress made by group 71, the Hierarchical Information Variant Exchange Network, over Winter Term. Members are, [ list names ].

## Slide 2: Overview
Goals
Current Progress
Remaining Work
Problem and Solutions
Beta Demonstration
Notes: In this presentation, we will follow the content of our initial Winter Term progress report document, with updates since then cited verbally.
We will cover our goals as they developed over the term,
Our current progress,
Work still to be completed,
Problems we encountered and how we solved them,
And finally a demonstration of our project.

## Slide 3: Goals - Expo
Come up with presentation story -- Core of project, build around this
Decide on presentation style
  Single booth vs. multi-booth
Acquire router for LAN communication
Request seminar room
Notes: Our goals are split up between two categories: Expo and Developmental. This is due to the emphasis placed on our expo presentation by our client, Lonnie Mandigo.
After deciding to demonstrate our project through the use of facial recognition ( Fall Term ), we had to decide how to present it. That is, we had to come up with what would be most appealing to the audience, and what would be most interesting. This led us to our current communication infrastructure and method of attack at our project. Additionally, it led to the decision made in our following goal.
Choosing between limiting our booth to a single table, or as spread out as possible was a decision made by both us and our client. Looking into both options, we decided the former would not be as engaging, as the audience would simply have their face identified, move a couple feet, and have a new machine recognize them. The latter allows us to demonstrate the full capability of our project, showing recognition across machines, across rooms.
The final two goals were simple, as they both required asking.
Our next set of goals are the implementation and development of our project.

## Slide 4: Goals - Developmental
Find or create usable neural network infrastructure (Fall Term)
Analyze pre-made NN system (Winter Term)
  leads to manipulation of system
  Save state of inference engine
  Reload state into new inference engine
Create network to share data
Notes: As our project relies on a convolutional neural network, we had two options in using this type of network: Create our own or find an existing framework. The former would greatly limit our focus on the actual project, while the latter would require much research into the existing framework. This goal was finalized in Fall Term but impacted the subsequent goals during this term.
This term we had to go deep into our chosen neural network model, Facenet, in order to fully understand it. Most importantly, we had to figure out how to manipulate the system and data, save states of the inference engine, and reload these states into other inference engines.
Our next goal was to create a network to share the saved data between nodes, allowing for previously trained faces to be recognized quickly and efficiently on new nodes. The options here were creating a client-server network, or ad hoc one. An ad hoc network allows for all nodes to share information without a single node forcing all network traffic through itself (such as a client-server model).
Once these goals were laid out, we took action to develop a working project.

## Slide 5: Current Progress
Expo
  Presentation to be as engaging as possible
  Decentralized presentation booths to get movement
Development
  Pre-made NN found, analyzed, integrated
  Output saved in .pkl files and transferred
  Ad-hoc network model for constant peer communication
    Wired
Notes: This section will outline our progress with regards to the goals previously outlined.
Our main focus was to somehow create a presentation at expo that would spark interest and keep audience members engaged. To increase and keep their participation, we decided that getting them to move around would provide a more interactive experience as well as add an awe factor to our project. Therefore, we decided on multiple locations rather than a single booth to present our project in the best light.
As for our developmental goals, they were quickly resolved in idea, and implemented a little slower in practice.
We analyzed Facenet, our neural network framework, in detail to learn the in’s and out’s. Once done, we were able to manipulate much of the code to fit our needs. This manipulation included the saving and reloading of states between disjoint nodes.
When deciding between an ad hoc and client-server model, we went with an ad hoc one given the nature of our project and the need for all nodes to share information.

## Slide 6: Remaining Work - At Time of Document
Expo
  Presentation style at Expo
  Speed of presentation - mitigate
Developmental
  “Bidding” system development -- Done
  Data transfer between nodes -- Done
  Functional user interface -- Done, Beta
Notes: The remainder of our work, since the project report draft, has been nearly complete.
We still have to come up with a mock presentation for expo. That is, how we will pull people into our booth, a psuedo-script, flow of traffic, etc. Included here is our goal to mitigate the time it takes to collect needed data, especially if audience participation is high.
Much of our developmental work is complete, and we are moving towards implementing additional goals that are not necessary for our project to run, but will add greater functionality and pizazz for demonstration purposes.
This completed work includes an efficient transfer of data between nodes or our bidding system. Rather than a bidding system, we are implemented an eager system in which data is transferred upon collection. Next, our data transfer has successfully been implemented between nodes. Finally, our beta level user interface is complete, but requires much manual work on a server from the user. For demonstration purposes, this will demonstrate our main project but will be refined for expo.
Along the way, problems were encountered.

## Slide 7: Problem - Solutions
Problem 1: Misidentification of “trained” faces on NN
  Solution: Analyzed code, set confidence level (CL) of ID to 85%
Problem 2: NN has 100% CL when single face present, ID not clear
  Solution: Having > 3 faces fixed this issue, so start with 3 people
Problem 3: Passing weights from device-to-device
  Solution: Code provided clean way to save and train data on new devices
Notes: Firstly, our initial use of Facenet misidentified many trained faces. To solve, much analysis of the code was done and we found that the confidence level of the inference engine had to be manipulated.
Secondly, when only one face is present, misidentification occurs again. We found that at least three faces are required, so this will be our starting point from now on.
Thirdly, we had to figure out a way to share data between nodes. When looking at the code, it was hard to determine what exactly had to be shared, where to save the data, how to save it, and where to load into new nodes. Upon research and discussions with our TA, Ben, we found a portion of code that did this all for us. It was just up to us to change a little and share the data.
Once these large problems were complete, development took off.

## Slide 8: Beta Demonstration
Notes: Here is our demonstration.